Course Project: Online Examination Process

Team Task Division (3 Students)

Topic: Online Examination Process (Online Examination System) Team size: 3 Approach: Agile simulation — Trello for planning, GitHub for documentation version control, no coding required.

How the Work Is Split

| Student | Role | Primary Track |
| --- | --- | --- |
| Student A | Scrum Master / Project Manager | Project Management (Trello, backlog, sprint planning, Gantt chart) |
| Student B | Business Analyst / System Designer | Documentation & Design (requirements, UML diagrams, GitHub repo setup) |
| Student C | QA Lead / Test Engineer | Testing & Version Control (test cases, test matrix, branching, pull request) |

All three co-author the final report, each writing the section tied to their track, then merging into one document.

STUDENT A — Project Management Lead (Trello)

Responsibilities

- Set up the Trello board with lists: Backlog, Sprint 1 – To Do, In Progress, In Review, Done.

- Create the Product Backlog — 8–10 user stories for the Online Examination Process. Example set to use or adapt:

  - As a student, I want to register and log in securely, so that I can access my exams.

  - As a student, I want to view available exams and schedules, so that I can plan my attempt.

  - As a student, I want to take a timed exam with auto-submission, so that I don't lose my answers if time runs out.

  - As a student, I want to see my results after submission, so that I know my performance immediately.

  - As an instructor, I want to create and configure exams (MCQ, subjective, timed sections), so that I can assess students.

  - As an instructor, I want to set randomized question pools, so that I can reduce cheating.

  - As an instructor, I want to monitor active exam sessions, so that I can detect suspicious activity.

  - As an admin, I want to manage user accounts and roles, so that access is controlled.

  - As an admin, I want to generate exam reports and analytics, so that I can share results with departments.

  - As a student, I want to raise a technical issue ticket during an exam, so that disruptions are recorded and resolved fairly.

- Assign to each story: story points (Fibonacci: 1, 2, 3, 5, 8), priority (High/Medium/Low), and status (Backlog/To Do/In Progress/Done).

- Organize Sprint 1 (2-week simulated sprint):

  - Select 3–4 highest-priority stories for Sprint 1 (e.g., registration/login, exam creation, exam-taking flow, result viewing).

  - Break each into tasks (e.g., "Design login wireframe," "Draft login user story acceptance criteria," "Document login sequence diagram").

  - Assign each task an owner (Student A, B, or C) and a deadline.

- Build a Gantt chart (use Excel, Google Sheets, TeamGantt, or GanttProject) showing the project timeline: Requirement Analysis → Design → Sprint Planning → Documentation → Testing → Report Writing, with start/end dates.

- Capture evidence: Screenshot the Trello board at 2–3 points in time (backlog stage, mid-sprint, sprint completion) to show board activity/progress.

Deliverables from Student A

- Trello board link + screenshots (backlog view, Sprint 1 board, completed board)

- Product backlog table (story, points, priority, status)

- Sprint 1 plan (tasks, owners, deadlines)

- Gantt chart image/file

- "Project Management" and "Agile Process Used" sections of the final report

STUDENT B — Documentation & Design Lead (GitHub Repo Owner)

Responsibilities

- Create the GitHub repository (e.g., online-examination-process) with this folder structure:

/requirements

/design

/testing

/reports

README.md

- Write the Requirements Document, covering:

  - Functional requirements — e.g., user authentication, exam creation, question randomization, auto-grading for MCQs, timer/auto-submit, result generation, admin user management.

  - Non-functional requirements — e.g., performance (support 500 concurrent test-takers), security (encrypted credentials, anti-cheating measures, audit logs), availability/uptime, usability, scalability.

  - Stakeholder analysis — identify stakeholders (students, instructors, exam administrators, IT support, institution management) with their interests and influence.

  - Techniques used — note the elicitation techniques applied (e.g., interviews, brainstorming, use-case modeling, document analysis).

- Produce the four UML diagrams:

  - Use Case Diagram — actors (Student, Instructor, Admin) and use cases (Login, Take Exam, Create Exam, Grade Exam, View Results, Manage Users).

  - Class Diagram — key classes (User, Student, Instructor, Exam, Question, Submission, Result) with attributes, methods, and relationships.

  - Sequence Diagram — walk through one key flow in detail, e.g., "Student takes an exam" (login → start exam → answer questions → auto-submit on timeout → system grades → result displayed).

  - Activity Diagram — the exam workflow from student login to result generation, including decision points (e.g., time expired? answers complete?).

  - Tools: draw.io / diagrams.net, Lucidchart, or StarUML — export as PNG/PDF.

- Upload and organize files in GitHub:

  - /requirements → requirements document, stakeholder analysis

  - /design → all four UML diagrams

  - Make incremental commits with clear messages (e.g., "Add functional requirements draft", "Update use case diagram v2", "Add stakeholder analysis") — not one giant upload.

Deliverables from Student B

- GitHub repo (structured, with README explaining folders)

- Requirements document (functional, non-functional, stakeholders, techniques)

- 4 UML diagrams

- "Documentation & Design" and "GitHub Repo Structure Explanation" sections of the final report

STUDENT C — Testing & Version Control Lead

Responsibilities

- Design test cases in Excel covering the Online Examination Process, across four testing types:

  - Unit Testing — e.g., validate login field rejects empty password; timer countdown decrements correctly.

  - Integration Testing — e.g., exam submission correctly links to result-generation module; question bank correctly feeds into exam session.

  - System Testing — e.g., full end-to-end exam attempt from login to result display works under expected load.

  - User Acceptance Testing (UAT) — e.g., an instructor confirms the exam creation flow matches their real workflow expectations.

  - Each test case row should include: Test ID, Objective, Test Type, Precondition, Input, Steps, Expected Output, Actual Output, Pass/Fail, Tester, Date.

  - Aim for coverage of key features: login/authentication, exam creation, timed exam-taking, auto-submission, grading/result generation, admin user management.

- Build the Test Matrix in Excel (.xlsx) summarizing all test cases with type and status, and save it to /testing in the GitHub repo.

- Handle GitHub version-control mechanics:

  - Create at least one feature branch (e.g., feature/testing-docs or feature/test-matrix).

  - Commit the test cases and test matrix on that branch with clear messages (e.g., "Add UAT test cases for exam submission").

  - Open a Pull Request merging the branch into main, write a PR description summarizing the changes, and complete the merge (self-review is fine for a course project, but document the PR).

  - Screenshot the branch list, the PR, and the merge confirmation for the report.

- Support Student B with a couple of extra commits on the /design or /requirements folders if needed, so the repo clearly shows multiple contributors and multiple commits over time.

Deliverables from Student C

- Excel test cases (Unit, Integration, System, UAT) with inputs/expected/actual outputs

- Test matrix file in /testing

- Branch + Pull Request (with screenshots) demonstrating merge

- "Testing & QA" section of the final report

Shared / Final Report Assembly (All Three)

Once individual tracks are done, the team compiles one report with:

- Introduction, scope, and team roles (short, written jointly — state who did what)

- Agile process used (Student A drafts, team reviews) — explain Scrum-lite approach: backlog → sprint → tasks → review

- Screenshots of the Trello board (Student A supplies)

- GitHub repo structure explanation (Student B supplies) — walk through /requirements, /design, /testing, commit history, branch/PR

- Test case summary & testing approach (Student C supplies)

- Reflections on using Agile tools — each student writes 2–3 sentences on what they learned using Trello/GitHub for project management vs. traditional methods; combine into one reflections section

- References (APA 7th edition) — cite any tools, frameworks, or sources referenced (e.g., Atlassian Trello documentation, GitHub Docs, any Agile/Scrum textbook or article used)

Suggested Timeline (2–3 weeks)

| Week | Focus |
| --- | --- |
| Week 1 | Backlog + requirements + stakeholder analysis + repo setup |
| Week 2 | UML diagrams + Sprint 1 execution + test case drafting |
| Week 3 | Test matrix + branch/PR + Gantt chart + report compilation + final screenshots |

This division keeps ownership clear (one person per track) while ensuring the GitHub repo shows real collaboration — multiple contributors, multiple commits, and a genuine branch/PR merge — which graders typically check for closely.